Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8912 |
| Project Name | Ai FitTrack |
| Maximum Marks | 5 Marks |

AI FitTrack – Product Backlog, Sprint Schedule & Estimation

1. Product Backlog / Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-01 | As a user, I can register for AI FitTrack by entering my name, email, password, age, height and weight. | 3 | High | Team 1D |
| Sprint-1 | Registration | USN-02 | As a user, I will receive confirmation after successful registration. | 1 | High | Team 1D |
| Sprint-1 | Login | USN-03 | As a user, I can log in securely using my email and password. | 2 | High | Team 1D |
| Sprint-1 | User Profile | USN-04 | As a user, I can create and update my fitness profile. | 2 | Medium | Team 1D |
| Sprint-1 | Dashboard | USN-05 | As a user, I can view my AI FitTrack dashboard after login. | 2 | High | Team 1D |
| Sprint-2 | Fitness Goal | USN-06 | As a user, I can select my fitness goal such as weight gain, weight loss, or fitness maintenance. | 2 | High | Team 1D |
| Sprint-2 | AI Workout | USN-07 | As a user, I can receive a personalized workout plan based on my fitness goal and profile. | 3 | High | Team 1D |
| Sprint-2 | Workout Tracking | USN-08 | As a user, I can record my daily workouts and completed exercises. | 2 | Medium | Team 1D |
| Sprint-3 | Nutrition | USN-09 | As a user, I can enter my daily food intake and track calories. | 3 | High | Team 1D |
| Sprint-3 | AI Nutrition | USN-10 | As a user, I can receive personalized nutrition suggestions according to my fitness goal. | 3 | High | Team 1D |
| Sprint-3 | Progress Tracking | USN-11 | As a user, I can view my weight, workout and calorie progress. | 2 | Medium | Team 1D |
| Sprint-4 | Notifications | USN-12 | As a user, I can receive workout and meal reminders. | 2 | Medium | Team 1D |
| Sprint-4 | Reports | USN-13 | As a user, I can view weekly and monthly fitness reports. | 3 | Medium | Team 1D |
| Sprint-4 | AI Insights | USN-14 | As a user, I can receive AI-based progress insights and recommendations. | 3 | High | Team 1D |
| Sprint-4 | Testing & Security | USN-15 | As a user, I can use the application securely without losing my fitness data. | 2 | High | Team 1D |

2. Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | [Start Date] | [End Date] | 10 | [Release Date] |
| Sprint-2 | 7 | 6 Days | [Start Date] | [End Date] | 7 | [Release Date] |
| Sprint-3 | 8 | 6 Days | [Start Date] | [End Date] | 8 | [Release Date] |
| Sprint-4 | 10 | 6 Days | [Start Date] | [End Date] | 10 | [Release Date] |

Total Story Points = 35

3. Velocity Calculation

Using the template's definition of velocity as story points per day:

Average Velocity (AV)
= Total Story Points ÷ Total Sprint Duration

= 35 ÷ 24

= 1.46 story points/day

For an individual 6-day sprint with 10 story points:

Sprint Velocity = 10 ÷ 6 = 1.67 story points/day

AI FitTrack Sprint Plan

Sprint-1: Registration, Login, Profile & Dashboard
Sprint-2: Fitness Goals, AI Workout & Workout Tracking
Sprint-3: Calorie Tracking, Nutrition & Progress
Sprint-4: Notifications, Reports, AI Insights & Testing